SENG 430 · Software Quality Assurance

Weekly Progress Report

Sprint 2 · Week 2

HEALTH-AI ML Visualisation Tool

| Group Name | Junior Engineers | Week | Week 2 (Sprint 2) |
| --- | --- | --- | --- |
| Scrum Master | Elif Istanbulluoğlu | Date Submitted | 18 March 2026 |
| Domains Implemented | 20 / 20 (all domains complete) | Sprint Goal | Complete Steps 2 & 3 user stories |

1

Burndown Chart

The Jira burndown chart for Sprint 2 (5–18 Mar). The red line (remaining work) stayed near zero for most of the sprint as story points were logged late in Jira, then spiked to ~35 pts on 17 Mar when all in-progress tickets were added. The ideal guideline (grey dashed) shows the expected linear burn rate.

Jira Sprint 2 Burndown Chart — Remaining story points vs. ideal burn rate.

.

2

Completed This Week

21 user stories moved to Done this week, totalling 51 story points.

| Jira ID | US ID | Title | Points | Status |
| --- | --- | --- | --- | --- |
| SCRUM-25 | US-001 | Select medical specialty from domain pill bar | 3 | DONE |
| SCRUM-26 | US-002 | Confirm specialty switch and reset pipeline | 3 | DONE |
| SCRUM-27 | US-003 | Display privacy notice on all screens | 2 | DONE |
| SCRUM-28 | US-004 | Display clinical problem, population, and predicted outcome | 2 | DONE |
| SCRUM-29 | US-005 | Use built-in example dataset | 3 | DONE |
| SCRUM-30 | US-006 | Upload custom CSV dataset | 3 | DONE |
| SCRUM-32 | US-008 | Enforce CSV size limit | 1 | DONE |
| SCRUM-31 | US-007 | Validate CSV file format and requirements | 3 | DONE |
| SCRUM-33 | US-009 | Enforce minimum dataset size | 1 | DONE |
| SCRUM-34 | US-010 | Require at least one numeric measurement column | 1 | DONE |
| SCRUM-35 | US-011 | Display column summary with missing value indicators | 3 | DONE |
| SCRUM-36 | US-012 | Display outcome distribution | 2 | DONE |
| SCRUM-37 | US-013 | Display class imbalance warning | 2 | DONE |
| SCRUM-38 | US-014 | Map target and measurement columns | 5 | DONE |
| SCRUM-39 | US-015 | Gate Step 3 until Column Mapper is saved | 3 | DONE |
| SCRUM-40 | US-016 | Adjust training and testing split | 3 | DONE |
| SCRUM-41 | US-017 | Select missing value handling strategy | 3 | DONE |
| SCRUM-42 | US-018 | Select normalization method | 3 | DONE |
| SCRUM-43 | US-019 | Enable SMOTE for class imbalance when relevant | 5 | DONE |
| SCRUM-44 | US-020 | Apply preparation settings and show before/after comparison | 5 | DONE |
| SCRUM-45 | US-021 | Gate Step 4 until Step 3 is validated | 2 | DONE |

| SCRUM-33 | US-009 | Enforce minimum dataset size | 1 | DONE |
| --- | --- | --- | --- | --- |
| SCRUM-35 | US-011 | Display column summary with missing value indicators | 3 | DONE |
| SCRUM-36 | US-012 | Display outcome distribution | 2 | DONE |
| SCRUM-37 | US-013 | Display class imbalance warning | 2 | DONE |
| SCRUM-41 | US-017 | Select missing value handling strategy | 3 | DONE |
|  |  | Total | 51 |  |

## Jira Board — Current Sprint state

Jira Sprint 2 board: TAMAM = Done, DEVAM EDiYOR = In Progress, iNCELEMEDE = In Review.

3

In Progress

There are no stories currently in progress. All user stories (US-001 to US-021) have been completed this week.

4

Blocked / At Risk

No blockers identified this week. All team members are able to continue their assigned tasks.

| Story | Blocker | Risk Level | Resolution Plan |
| --- | --- | --- | --- |
| — | No blockers | LOW | N/A |

5

Key Decisions Made

## Architecture Change — React to HTML/CSS/JS:

The team decided to replace the initially planned React frontend with a plain HTML, CSS, and Vanilla JavaScript stack. This removes the build-tool dependency (npm/Webpack), simplifies deployment to a single static file served via URL or localhost, and reduces onboarding friction for team members less familiar with React's component model.

## SMOTE Applied to Training Split Only:

It was confirmed that SMOTE oversampling will be applied exclusively to the training partition after the train/test split, leaving the test set untouched. This prevents data leakage and ensures evaluation metrics reflect true model generalisation on unseen data.

## Identifier Column Detection Client-Side:

The heuristic for detecting and excluding identifier-type columns (e.g. patient ID) was implemented entirely in the browser via analyseCSV() rather than as a separate backend step, keeping PII-adjacent logic local and avoiding unnecessary server round-trips for a feature that requires no ML computation.

6

Test Results

All completed stories have been manually tested against their acceptance criteria. Full screenshot evidence is included in the separate Manual Test Report (SENG384_Test_Report.pdf).

| US ID | Title | AC Status | Evidence |
| --- | --- | --- | --- |
| US-005 | Use built-in example dataset | PASS | TR_008, TR_009, TR_010 |
| US-007 | Validate CSV file format and requirements | PASS | TR-023, TR_029, TR_030, TR_031 |
| US-009 | Enforce minimum dataset size | PASS | TR_029 |
| US-011 | Display column summary with missing values | PASS | TR_009 |
| US-012 | Display outcome distribution | PASS | TR_008, TR_015 |
| US-013 | Display class imbalance warning | PASS | TR_015 |
| US-017 | Select missing value handling strategy | PASS | TR_017 |

7

Sprint Metrics

| Metric | Value |
| --- | --- |
| Sprint | Sprint 2 |
| Sprint Duration | 5 Mar – 18 Mar 2026 (2 weeks) |

| Total Story Points Planned | 51 pts |
| --- | --- |
| Story Points Completed (Done) | 51 pts |
| Story Points In Progress | 0 pts |
| User Stories Done This Week | 21 stories |
| User Stories In Progress | 0 stories |
| Domains Implemented (Cumulative) | 20 / 20 (100%) |
| Blockers | 0 |
| CSV Upload Success Rate (manual) | 100% — 5/5 valid accepted, 5/5 invalid rejected |
| Column Mapper Gate | 0 bypass bugs confirmed |
| Step 3 Controls | All dropdowns + slider functional |
| Test Coverage (done stories) | 100% — all 7 done stories have passing test cases |

8

Next Week Plan

The following stories are planned for Week 3. Assignees to be confirmed at sprint planning.

| US ID | Title | Points | Assignee |
| --- | --- | --- | --- |
| US-022 | Select one of six ML models | 3 | [To be assigned] |
| US-023 | Enable Auto-Retrain by default | 3 | [To be assigned] |
| US-024 | Provide manual training option when Auto-Retrain is disabled | 5 | [To be assigned] |
| US-025 | Add trained models to comparison table | 3 | [To be assigned] |
| US-026 | Gate Step 5 until a model is trained | 2 | [To be assigned] |
| US-027 | Display performance measures with plain-language explanations | 5 | [To be assigned] |
| US-028 | Display confusion matrix with clinical labels | 3 | [To be assigned] |
| US-029 | Display ROC curve with interpretation guidance | 3 | [To be assigned] |
| US-030 | Display low-sensitivity warning | 2 | [To be assigned] |
| US-031 | Gate Step 6 until Step 5 results are available | 2 | [To be assigned] |

9

Retrospective Note (Week 2 — Even Week)

Two retrospective boards were completed by the team this sprint. Combined insights are summarised below.

- Architecture discussion before coding

- Early GitHub setup before heavy development

- Clear role distribution

- Strong Domain Integration

- Early testing of UI components

- Clear task breakdown in Jira

KEEP

- Some tasks were not clearly broken into smaller subtasks

- Technical stack decisions were discussed too late in the sprint

- Strong GitHub collaboration

- Documentation Speed

- UI/Backend integration timing

IMPROVE

- Short mid-sprint sync meeting (15 minutes)

- Start adding basic unit structure for ML pipeline early

- Create task breakdown template before sprint planning

- Prepare sample datasets for testing

- Automate some test cases

TRY

Retrospective board screenshot —  Sprint 2) retros.